# 🛣️ AUTOGURDIAN TECHNICAL ROADMAP

🧩 Phase 1: Research & Planning (1–2 weeks)

🔍 Goals:

- Understand vehicle interfaces (OBD-II, CAN bus)

- Research legalities of remote shutdown (South African law, safety)

✅ Tasks:

- Study how CAN bus & OBD-II work

- Define system architecture (device ↔ backend ↔ mobile app)

- Select target vehicle(s) for testing

🛠️ Tools/Resources:

- CAN bus protocol docs (SAE J1939, ISO 15765)

- YouTube, research papers, GitHub examples

🔌 Phase 2: Hardware Prototype Setup (2–3 weeks)

🔍 Goals:

- Build a car-mounted device that can monitor movement + control engine

✅ Tasks:

- Use Arduino or ESP32 + OBD-II adapter

- Connect GPS, accelerometer (e.g., MPU6050), GSM module (SIM800L for SMS alerts)

- Optional: Relay module to simulate engine cutoff

🛠️ Tools/Components:

| Component | Purpose |
| --- | --- |
| ESP32 | Main controller |
| OBD-II Adapter (ELM327) | Access vehicle data |
| GPS Module (NEO-6M) | Track ca location |
| GSM Module (SIM800L / A6) | Send SMS/Internet alerts |
| MPU6050 Sensor | Detect abnormal motion/acceleration |
| Relay Module | Simulate cutoff of engine fuel |
| 12V Power Supply | From car battery or inverter |

📡 Phase 3: Backend + Cloud Services (2–3 weeks)

🔍 Goals:

- Build a server that receives alerts, logs trips, and interfaces with the mobile app

✅ Tasks:

- Create REST API (Node.js, Flask, or Django)

- Setup secure database (e.g., Firebase or PostgreSQL)

- Host on cloud (Heroku, Render, or AWS EC2)

🛠️ Tools:

- Backend Framework: Node.js (Express) or Python (Flask/Django)

- Database: Firebase Realtime DB or PostgreSQL

- Hosting: AWS, DigitalOcean, or Heroku

- APIs: Twilio (for SMS), Google Maps API (for coordinates)

📱 Phase 4: Mobile App Development (2–4 weeks)

🔍 Goals:

- Allow the owner to view real-time data, receive alerts, and shut down the car

✅ Tasks:

- Develop Android app (using Java/Kotlin or Flutter)

- Display trip data and car status

- Push notifications + emergency STOP button

🛠️ Tools:

- IDE: Android Studio (Java/Kotlin) or VS Code (Flutter)

- Notifications: Firebase Cloud Messaging (FCM)

- Maps: Google Maps API

- Security: Firebase Auth or custom JWT

🧠 Phase 5: AI/ML Behaviour Monitoring (3–5 weeks)

🔍 Goals:

- Learn and model driving patterns to detect anomalies

✅ Tasks:

- Collect sample driving data: location, time, speed, acceleration

- Train models to detect abnormal events

- Set thresholds for alerts

🛠️ Tools:

- Python (pandas, scikit-learn, TensorFlow Lite)

- Jupyter Notebooks (for experimentation)

- Data Storage: Firebase or Cloud Storage

- Integration: Export model to backend or edge device (Raspberry Pi)

🧪 Phase 6: Testing & Iteration (2–3 weeks)

🔍 Goals:

- Test system in controlled environments

- Handle edge cases (e.g., poor GPS signal, false positives)

✅ Tasks:

- Drive the car with and without permission

- Simulate theft and monitor response

- Gather user feedback, tweak thresholds

🛠️ Tools:

- Field tests + logging tools

- Android emulator

- Test rig setup with relay for engine cut-off

🚀 Phase 7: Real-World Deployment & Partnerships (Ongoing)

🔍 Goals:

- Begin private pilot testing

- Approach insurers, fleet companies, or security firms

✅ Tasks:

- Deploy in 5–10 vehicles

- Document benefits (e.g., theft attempts blocked)

- Approach companies like Tracker, Netstar, SAPS (long-term)

🧭 Timeline Estimate (Lean Version)

| Phase | Duration |
| --- | --- |
| Research & Planning | 1-2 Weeks |
| Hardware Setup | 2-3 Weeks |
| Backend Setup | 2-3 Weeks |
| Mobile App | 2-4 Weeks |
| Ai Behaviour Detection | 3-5 Weeks |
| Testing | 2-3 Weeks |
| Deployment & Partnerships | Ongoing |